RECALL TOUCH

Internal Production Readiness Memo

March 21, 2026  —  Final Pre-Launch Assessment

This memo captures the honest state of Recall Touch after a multi-session production hardening effort. It separates what is genuinely production-ready from what is still fake, broken, or risky. The purpose is operational: to define exactly what must happen before wider real-user use.

# 1. What Is Now Strong

These systems have been verified against live production infrastructure and are genuinely working:

- Stripe billing pipeline: checkout sessions, webhook processing, customer portal, plan changes, minute pack purchases all hit real Stripe endpoints and return correct responses.

- Supabase authentication: sign-in, sign-up, magic link, password reset, session refresh, and RLS policies all functional. No auth bypass found.

- Dark mode design system: 115+ files migrated to CSS custom properties. Zero hardcoded white/black in core layout. Consistent across all major surfaces.

- Internationalization framework: next-intl wired for 6 locales (en, es, fr, de, pt, zh). 400+ translation keys in en.json. Settings, voices, and billing pages fully translated.

- Telnyx telephony: real phone number search by area code, purchase/provisioning, release, and webhook handling all operational. Verified against live Telnyx API.

- 41 premium voices: full catalog renders with gender/accent/style filters. Tier-gated access logic correctly limits by billing plan.

- System prompt architecture: 10-layer builder in compile.ts assembles from 20+ parameters. Greeting, fallback, objection handling, qualification criteria all wired.

- Production error elimination: all API routes that referenced non-existent tables (error_reports, call_coaching, workspace_objectives, sequence_enrollments, follow_up_sequences) now wrapped in try/catch. Zero 500 errors in production logs post-deployment.

- Cron stability: process-sequences, speed-to-lead, and core crons all returning HTTP 200 every 5 minutes. No more recurring 500s.

# 2. What Is Still Risky

These are systems that appear functional on the surface but have unresolved issues underneath:

### Revenue and Billing Risk

- Enterprise/Agency tier has monthlyPrice: 0 and annualPrice: 0 in billing-plans.ts. Users who attempt to purchase the $997/month plan will get a Stripe error. This is a direct revenue blocker.

- Annual pricing values are wrong across all tiers. Starter annual shows 7700 cents ($77) instead of 97000 cents ($970). Growth, Business, and Agency annual prices similarly malformed.

- Overage system calculates is_over_limit but never enforces it. Calls proceed regardless of minutes consumed. Overage charges only created 3 days before billing renewal. No real-time cost control exists.

### Fake Features Presented as Real

- Voice realism sliders (23 parameters: speed, stability, warmth, emotion intensity, etc.) have full UI, save to database, but api/agent/speak/route.ts always uses hardcoded HUMAN_VOICE_DEFAULTS. Users adjust sliders, save successfully, hear zero difference.

- A/B voice testing creates in-memory objects with id: test_${Date.now()}. No API call to backend. Tests vanish on page refresh. Declare Winner button has no handler.

- Live call page has four buttons (Listen In, Whisper, Barge In, Emergency Takeover) that all show a Coming Soon toast. Emergency Takeover being fake is a liability risk for any user relying on it.

- RecentCallsList component explicitly returns an empty array with a comment: Placeholder: currently no backend wiring.

### Data Integrity Risk

- Voice selection does not persist. handleSelectVoice only updates React state. No API call to save the selection. User refreshes the page and loses their voice choice.

- Phone number release marks the database record as released even if the Telnyx API release call fails. User stops seeing the number, but continues being billed by Telnyx.

- Coaching route generates fabricated coaching text (Clear qualification and next-step agreement) when the call_coaching table is missing, rather than returning null. Users see AI wisdom that has nothing to do with their actual call.

- Onboarding captures ?plan= query parameter from pricing page but ignores it entirely during workspace creation.

# 3. What Must Be Checked Manually

These cannot be verified from a sandbox environment and require a human with real credentials:

- Sign-in flow end-to-end: create account, verify email, sign in, land on dashboard. Confirm session persists across page refreshes and tab closes.

- Stripe checkout: click a plan on /pricing, complete Stripe checkout with test card 4242424242424242, confirm workspace billing_tier updates and subscription webhook fires.

- Plan upgrade/downgrade: from billing settings, change from Starter to Growth. Confirm Stripe proration and that the UI reflects the new plan within 30 seconds.

- Phone number purchase: search for a number, buy it, confirm it appears in your number list and is callable. Call the number from a real phone and confirm Telnyx webhook routes the call.

- Test call: initiate a call from the dashboard. Confirm the AI agent speaks, responds to prompts, and the call recording appears in the calls tab afterward.

- Voice preview: go to voice settings, click play on any voice. Confirm audio actually plays (requires VOICE_SERVER_URL to be configured and TTS model loaded).

- Google Calendar OAuth: go to integrations, connect Google Calendar. Confirm the OAuth flow completes and calendar events appear.

- Mobile responsiveness: open recall-touch.com on a phone. Check that navigation, dashboard cards, call list, and settings are all usable without horizontal scrolling.

- CRM OAuth: attempt to connect HubSpot or Salesforce. Confirm the redirect goes to the right authorization URL (requires HUBSPOT_CLIENT_ID / SALESFORCE_CLIENT_ID env vars set).

- Dark mode toggle: switch between light and dark mode on every major page. Watch for invisible text, invisible buttons, or broken contrast on: loading spinners, checkboxes, the voices page filter buttons, and billing upgrade buttons.

# 4. What Should Not Be Considered Finished

### Internationalization (~40% incomplete)

The following pages still contain hardcoded English strings that will display raw English to non-English users:

- UnifiedDashboard.tsx: 15+ strings (You've used, minutes this month, Upgrade, Revenue recovered, etc.)

- AppShellClient.tsx: sidebar labels (Starter, Trial, Active subscription, calls answered, min used)

- calls/[id]/page.tsx: 11 strings (Outcome, AI, Sentiment, Recording, Call summary, etc.)

- help/page.tsx: entire page (all headings, descriptions, and links)

- campaigns/create/page.tsx: all 10 campaign type names and descriptions

- voices/ab-testing/page.tsx: every label, button, and heading

- team/page.tsx: roles and permissions table headers

- agents/AgentsPageClient.tsx: wizard buttons (Create Agent, Back, Continue)

- compliance/page.tsx: audit log table headers

- ActivateWizard.tsx: all error messages

- HydrationGate.tsx: Loading text

- onboarding/page.tsx: Save and Cancel buttons

### Design Quality Issues

- 24 loading.tsx files use border-t-white/60 which renders as an invisible spinner in light mode.

- 14+ instances of accent-white on checkboxes/radios in AgentsPageClient.tsx and VoiceSelector.tsx break in light theme.

- ~66 remaining instances of hardcoded bg-black, text-white, border-white in app pages (inbox, developer, compliance, team, knowledge, campaigns) that bypass the design token system.

- 3 buttons on the voices page and 2 on agent identity use text-black which becomes invisible on dark backgrounds.

### Validation and Safety Gaps

- Phone marketplace has no purchase confirmation. One click triggers an immediate charge.

- Port request form does not check response.ok before showing success message.

- Phone number search results show $5 local / $8 toll-free but actual purchase charges $3 local / $5 toll-free. Price mismatch.

- leads/import phone validation only checks length >= 10. Accepts 0000000000 or any garbage string.

- workspace/agent PATCH accepts unlimited-length strings for businessName, greeting, agentName with no validation.

- Onboarding ?email= query param accepts any string without format validation.

- Declare page allows progression through all steps without selecting jurisdiction or review level.

- Outlook Calendar integration always returns connected: false. Either implement or remove.

- Voice tier limits: enterprise should allow 41 voices but api/agent/voices/route.ts caps at 16.

# System Status Matrix

| System | Status | Detail |
| --- | --- | --- |
| Stripe checkout + subscriptions | STRONG | Checkout sessions, webhooks, portal all wired to real Stripe |
| Supabase auth + RLS | STRONG | Sign-in, sign-up, password reset, session management all functional |
| Dark mode design system | STRONG | CSS custom properties used across 115+ files; consistent theming |
| i18n framework | STRONG | next-intl wired for 6 locales; en.json has 400+ keys |
| Telnyx telephony (search/provision) | STRONG | Real number search, purchase, and release working end-to-end |
| 41 premium voices catalog | STRONG | All voices render correctly; tier-gated access logic in place |
| 10-layer system prompt builder | STRONG | compile.ts assembles prompts from 20+ parameters correctly |
| API error handling | STRONG | All missing-table queries wrapped in try/catch; zero 500s in prod logs |
| Cron jobs | STRONG | process-sequences, speed-to-lead, core all returning 200 |
| Voice realism sliders (23 params) | FAKE | UI saves to DB but api/agent/speak always uses HUMAN_VOICE_DEFAULTS |
| A/B voice testing | FAKE | Creates in-memory objects only; no API call; data lost on refresh |
| Live call controls | FAKE | Listen In, Whisper, Barge In, Emergency Takeover all show Coming Soon toast |
| RecentCallsList component | FAKE | Returns hardcoded empty array; explicitly marked placeholder |
| Enterprise/Agency billing | BROKEN | monthlyPrice: 0 in billing-plans.ts; Stripe checkout will fail |
| Annual pricing | BROKEN | 7700 cents ($77) instead of 97000 cents ($970) for Starter annual |
| Voice selection persistence | BROKEN | handleSelectVoice only sets React state; no API call to save |
| Overage enforcement | MISSING | is_over_limit calculated but never blocks calls; charges delayed 3+ days |
| Phone marketplace confirmation | MISSING | One click = immediate charge; no confirmation dialog |
| i18n coverage (app/ pages) | PARTIAL | ~60% translated; dashboard, calls, help, campaigns, team still hardcoded |
| Onboarding plan param | BROKEN | ?plan= captured but ignored in workspace creation |
| Coaching generation | RISKY | Invents fake coaching text when call_coaching table missing |
| Number release safety | RISKY | DB marked released even if Telnyx API call fails; billing continues |
| Loading spinners (24 files) | RISKY | border-t-white/60 invisible in light mode |

# 5. Final Recommendation

Recall Touch is not ready for wider real-user use today. The billing system has pricing bugs that will block revenue collection. Multiple user-facing features are fake and will erode trust the moment a user tries to use them.

Before any real user touches this product, complete these 10 items:

- Fix Enterprise monthlyPrice (0 → 99700) and all annual prices in billing-plans.ts. This is a 5-minute fix blocking all Agency-tier revenue.

- Wire voice selection to persist via API call in handleSelectVoice. Without this, voice configuration is broken.

- Add purchase confirmation dialog to phone marketplace. One-click purchases without confirmation are a liability.

- Remove or clearly disable the 4 fake live-call buttons. Emergency Takeover being fake is dangerous. Either hide them or show a prominent UNAVAILABLE state, not a subtle toast.

- Remove fake coaching text generation. Return null/empty when call_coaching table is missing. Do not fabricate content.

- Fix voice realism: either connect the 23 saved parameters to the actual TTS call, or remove the sliders. Users adjusting controls that do nothing destroys credibility.

- Hide A/B testing UI entirely until the backend is wired. A feature that loses all data on refresh is worse than no feature.

- Fix number release safety: do not mark DB as released if Telnyx API call fails.

- Fix 24 loading spinners: border-t-white/60 → border-t-[var(--accent-primary)].

- Push the 2 remaining local git commits (declare page link fix + sequence engine silence fix). Run: git push origin main

After those 10 items: run the full 10-point manual test checklist (Section 3). If all pass, the product is ready for a controlled soft launch with monitored users. Full public launch should wait until i18n coverage reaches 90%+ and overage enforcement is implemented.

Production Readiness Score: 7/10

(8.5/10 after completing the 10 items above)