RECALL TOUCH

Final Internal Verification Memo

March 21, 2026  |  Post-Hardening Assessment  |  55 files modified  |  0 type errors  |  0 runtime errors

| SYSTEM AREA | STATUS | DETAIL |
| --- | --- | --- |
| Health / Infra | STRONG | All 4 systems green. Zero 500s. Zero fatals. Crons clean. |
| Auth / Security | STRONG | Fail-closed auth. Rate limiting. HMAC CSRF. Error leaks fixed. |
| Design Tokens | STRONG | 55+ hardcoded colors fixed across 20 files. Full CSS variable system. |
| i18n (6 locales) | STRONG | 5,450+ keys. All 6 JSON files valid. signUp/voice/integration keys added. |
| SEO / Meta | STRONG | OG tags, Twitter cards, meta descriptions on all marketing pages. |
| Billing Plans | STRONG | 4 tiers correct. Annual prices fixed. PlanChangeModal uses constants. |
| Agent Prompt | STRONG | 28+ params. Max duration. Forbidden phrases. After-hours awareness. |
| API Error Safety | STRONG | 9 routes fixed for error leakage. Generic messages to clients. |
| Dashboard | OK | Real data from DB. Empty state has CTAs. No-number warning added. |
| Onboarding | OK | Functional but skippable. No phone number requirement enforced. |
| Phone Numbers | AT RISK | Search/buy works. No 'My Numbers' list view. No agent assignment. |
| CRM Integrations | AT RISK | OAuth callback built for 7 providers. Outbound sync is stubbed. |
| Voice Preview | AT RISK | Requires VOICE_SERVER_URL env var. 503 fallback without it. |
| Billing Webhooks | AT RISK | Handler exists. Untested with real Stripe events. |
| Error Monitoring | MISSING | No Sentry/Datadog. Errors only visible in Vercel logs. |
| Test Coverage | MISSING | Zero unit, integration, or E2E tests. |
| Legal Pages | MISSING | No Terms of Service. No Privacy Policy. |

# 1. What Is Now Strong

## Infrastructure & Stability

- Deployment dpl_EmTL7tfnq8d1bPdkT5uF7PfiaMxk on commit 9e7dc91 is live with zero runtime errors.

- Health check returns all 4 systems green (database, voice_server, redis, telnyx) at 415ms.

- All 5 crons (core, process-sequences, speed-to-lead, heartbeat, voice-quality) return 200 cleanly.

- The old deployment sequence errors are gone — new deployment has zero error-level logs.

## Security

- Auth signin fails closed when SESSION_SECRET is missing — returns 500, not silent bypass.

- 9 API routes that leaked error.message now return generic “Internal server error” to clients.

- Rate limiting on signin (10/min), chat demo (20/min), and voice preview endpoints.

- HMAC-signed OAuth state on all 7 CRM callback routes.

- Billing checkout enforces minute limits (402) and team invite enforces seat limits (403).

## Design System

- 55+ hardcoded Tailwind colors replaced with CSS custom properties across 20+ files.

- All modals, dialogs, sheets, overlays, buttons use var(--accent-primary), var(--overlay), var(--text-on-accent).

- 24 loading.tsx spinners use var(--accent-primary) instead of hardcoded white.

- All 9 page backgrounds fixed from bg-black to bg-[var(--bg-primary)].

## i18n

- 5,450+ translation keys across 6 locales (en, es, fr, de, pt, ja). All JSON files validated.

- New keys added: signUp (14 keys), voices.previewText, integrations.whatsappComingSoon.

- Marketing copy broadened — “receptionist” removed from all 6 locale files.

## AI Agent System

- 10-layer prompt builder passes 28+ parameters from workspace_business_context.

- Max call duration enforcement (15 min default) added to system prompt.

- neverSay items rendered as FORBIDDEN PHRASES with rephrase instruction.

- After-hours time awareness injected dynamically into prompt.

- Transfer phone validation with inline error in agent wizard.

## Billing

- All 4 tiers priced correctly: Starter $97, Growth $297, Business $597, Agency $997.

- Annual prices fixed. PlanChangeModal imports from BILLING_PLANS constants.

- Admin revenue page derives MRR from real billing distribution — zero fake data.

- Billing change audit logging added to change-plan route.

- Trial dedup, minute enforcement, and seat enforcement all in place.

# 2. What Is Still Risky

## CRM Integrations — Inbound Only

- Risk: OAuth callback handler stores tokens, but outbound sync to CRM providers is stubbed. sync-engine.ts has a TODO comment where real API calls should be. No data actually flows to HubSpot, Salesforce, Zoho, etc.

- Impact: Users who connect a CRM will see “Connected” but zero contact/deal sync happens.

- Mitigation: Label CRM sync as “Beta” or implement at least HubSpot outbound sync before launch.

## Voice Preview Depends on Missing Env Var

- Risk: VOICE_SERVER_URL is not configured. Voice preview returns 503 with fallback message. The voice server is not part of this codebase.

- Impact: Users cannot preview voices before assigning them. Key selling point is invisible.

- Mitigation: Configure the env var on Vercel or build a Deepgram TTS preview route that calls Deepgram directly.

## Billing Webhooks Untested

- Risk: Stripe webhook handler exists but has never processed a real event. If STRIPE_WEBHOOK_SECRET is unset, all events fail silently.

- Impact: Paid subscriptions activate, but subscription status may never update in the database. Cancellations, upgrades, downgrades may not reflect.

- Mitigation: Test with Stripe CLI (stripe trigger checkout.session.completed) before accepting real payments.

## No Error Monitoring

- Risk: No Sentry, Datadog, or similar service. Errors are only visible in Vercel runtime logs, which require manual checking.

- Impact: Production errors will go unnoticed until users complain.

- Mitigation: Add Sentry SDK with source maps. Takes 15 minutes.

## No Automated Tests

- Risk: Zero test files in the repository. No unit tests, no integration tests, no E2E tests.

- Impact: Every code change risks regressions. There is no safety net.

- Mitigation: Start with critical-path tests: auth flow, billing checkout, CRM callback, cron processing.

# 3. What Absolutely Must Be Checked Manually

These cannot be verified programmatically and require a real human with real accounts:

- Sign in with a real email account — verify Supabase auth session sets correctly, revenue_session cookie is created, redirect to /app/activity works.

- Complete full onboarding — fill in business name, select template, configure agent, verify workspace_business_context row is written.

- Purchase a phone number via Telnyx — search for a number, buy it, verify it appears in phone_configs table and the number answers calls.

- Make a real inbound call — call the provisioned number, verify AI answers, transcript is recorded in call_sessions, and the call appears in the Calls tab.

- Test Stripe checkout — select a plan, complete checkout with test card 4242..., verify subscription is active, billing_tier updates in workspace.

- Test one CRM OAuth flow — click Connect on HubSpot (or any provider), complete OAuth, verify token stored in workspace_crm_connections.

- Test voice preview — go to Settings > Voices, click Play on any voice, verify audio plays. If 503, configure VOICE_SERVER_URL first.

- Test mobile responsiveness — open recall-touch.com on a phone. Check homepage, pricing, sign-in, and at least dashboard + calls in the app.

- Test Google OAuth sign-in — verify Google Cloud credentials are configured, click Continue with Google, verify account is created.

- Verify all environment variables on Vercel — STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET, TELNYX_API_KEY, SESSION_SECRET, ENCRYPTION_KEY, VOICE_SERVER_URL, and all OAuth client IDs/secrets.

# 4. What Still Should Not Be Considered Finished

## CRM Outbound Sync

- OAuth connect works. Token storage works. But zero data actually syncs outbound. Not finished.

## Phone Number Management

- Purchase works. But no “My Numbers” list view, no agent assignment UI, no bulk operations. Not finished.

## Voice Preview Infrastructure

- 41 voices defined. Voice selection UI works. But actual audio preview depends on an external voice server that isn’t configured. Not finished.

## Overage Billing

- Minute enforcement blocks calls at limit. But overage pricing is defined without billing. Overages are free. Not finished.

## Knowledge Base Website Scraping

- UI calls /api/knowledge/scrape. That route may not exist or may not work. The mock was removed, but the real endpoint needs verification. Not finished.

## Orphaned /app/onboarding Page

- Two onboarding flows exist. /app/onboarding is unreachable in normal routing. Should be removed or merged into /activate. Not finished.

## Legal Pages

- No Terms of Service. No Privacy Policy. Required before accepting real users. Not finished.

## Live Call Controls

- Listen In, Whisper, Barge In, Emergency Takeover are disabled buttons with tooltips. These are core features for call center use. Not finished.

## Outbound Calling Pipeline

- execute-lead-call.ts exists. But the full pipeline — lead list → dial → connect → AI conversation → outcome logging — has not been verified end-to-end with a real call. Not finished.

# 5. Final Exact Recommendation

Recall Touch is ready for controlled beta with manual monitoring. It is not ready for unsupervised scale.

Before inviting any real users, do these 7 things in this exact order:

- Push these 55 changed files to GitHub and deploy. None of the fixes from this session are live. Run: git add -A && git commit && git push origin main.

- Set all environment variables on Vercel. Especially: VOICE_SERVER_URL, STRIPE_WEBHOOK_SECRET, SESSION_SECRET, ENCRYPTION_KEY. Without these, voice preview, billing webhooks, and auth are broken.

- Test Stripe with the CLI. Run stripe listen --forward-to localhost:3000/api/billing/webhook and trigger checkout.session.completed, customer.subscription.updated, customer.subscription.deleted. Verify workspace billing_tier updates.

- Buy a test phone number and make one real call. This single test validates Telnyx provisioning, inbound routing, AI answering, transcript recording, and the Calls tab. If this works, the core product works.

- Add Sentry. npm install @sentry/nextjs && npx @sentry/wizard@latest -i nextjs. 15 minutes. Without it, you are flying blind in production.

- Create Terms of Service and Privacy Policy. Use a generator (Termly, Iubenda) or have a lawyer draft them. Link from the sign-in and pricing pages. Required before accepting real user data.

- Label CRM integrations as Beta. Until outbound sync is implemented, CRM connections should show a “Beta” badge so users know data flow is one-directional.

After these 7 steps, Recall Touch is safe for 10–50 beta users with your direct monitoring. For 500+ users, add automated tests and implement real CRM sync first.

End of Memo